Personal AI Agent

Software Requirements Document & Implementation Plan

Go + LangGraph  ·  Ubuntu Server  ·  April 2026

| 37 Features | Go + Python Bridge | LangGraph Orchestration | Dream Memory System |
| --- | --- | --- | --- |

Purpose This document defines the full technical requirements, architecture, data models, API contracts, and phased implementation plan for a self-hosted personal AI agent. The system is inspired by OpenClaw's agent-centric design and Claude Code's AutoDream memory consolidation feature, built on Go microservices orchestrated by a LangGraph agent graph, deployed on Ubuntu Server.

# 1. Executive Summary

The Personal AI Agent (codename: Surajclaw) is an always-on, self-hosted autonomous agent that connects to your Google Workspace, the web, and your local server to manage tasks, emails, calendar, knowledge, and workflows via natural language — from a Telegram interface, web chat, or push notifications.

It is built on three core design principles:

- Local-first: All data stays on your Ubuntu server. No third-party cloud storage.

- Memory-native: The agent maintains persistent memory (notes, entity facts, task history, future queue) that improves over time via the Dream consolidation system.

- Agentic-by-default: Every request runs through a LangGraph state machine that plans, selects tools, executes, and reflects before responding.

## 1.1 System at a Glance

| Layer | Technology | Role | Language |
| --- | --- | --- | --- |
| API Gateway | Go / Gin | HTTP + WebSocket gateway, auth, rate limiting | Go |
| Agent Engine | LangGraph (Python) | State graph, tool dispatch, planning loops | Python |
| Go Bridge | gRPC | Gateway calls agent engine tools via gRPC | Go + Python |
| Memory Store | SQLite + ChromaDB | Structured + vector storage for all memory | Go |
| Dream Worker | Go goroutine | Background memory consolidation daemon | Go |
| Web Chat | Go + HTMX | Browser chat UI served by the Go gateway | Go |
| Scheduler | Go cron | Cron jobs for briefings, triggers, scraping | Go |

# 2. Goals & Non-Goals

## 2.1 Goals

- Provide a conversational interface to all 37 selected features through a single agent.

- Persist a growing memory of tasks, notes, entities, and future intentions across all sessions.

- Run the Dream consolidation cycle automatically between sessions to keep memory lean and accurate.

- Integrate with the full Google Workspace suite (Gmail, Calendar, Tasks, Drive, Docs, Sheets, Contacts).

- Support cron-scheduled workflows: daily briefing, inbox triage, weekly summaries.

- Require human-in-the-loop approval for all destructive or send actions.

- Store an immutable audit log of every action taken.

- Deploy entirely on a single Ubuntu 22.04 LTS server with no mandatory external cloud services.

## 2.2 Non-Goals (v1.0)

- Voice input/output (deferred to v2).

- Multi-user support — this is a single-owner personal agent.

- Mobile app — Telegram is the mobile interface.

- Real-time collaborative editing of memory files.

# 3. System Architecture

## 3.1 Component Overview

The system is split into a Go monolith (gateway, scheduler, memory, dream worker, web UI) and a Python LangGraph process (agent engine, tool definitions). They communicate over a local gRPC socket.

Why Go + Python? Go handles the long-running server concerns: HTTP gateway, WebSocket connections, SQLite memory, cron scheduling, the Dream daemon, and all Google API clients. Python hosts LangGraph because it is the native language for the library and for the Anthropic/OpenAI SDKs. The bridge keeps each language in its area of strength while presenting a single process tree to the OS.

### 3.1.1 Process Tree (Ubuntu)

surajclaw-gateway  (Go)   :8080  — HTTP + WS gateway, web chat, scheduler, dream worker

└─ grpc-bridge              :50051 — internal gRPC server served by gateway

surajclaw-agent    (Python)        — LangGraph agent, subscribes to gRPC bridge

chromadb            (Python) :8000  — vector store (systemd service)

caddy               (Go)     :443   — TLS reverse proxy (optional, for HTTPS)

## 3.2 Request Flow

| Step | Description |
| --- | --- |
| 1. Input | User sends message via Telegram webhook, Web Chat, or scheduled trigger. |
| 2. Gateway | Go gateway authenticates, rate-limits, and forwards to the Agent via gRPC. |
| 3. Planning | LangGraph runs the Planner node: breaks request into sub-tasks. |
| 4. Tool dispatch | For each sub-task, the Router node selects and calls the appropriate tool. |
| 5. Execution | Tool calls Go gRPC stubs (for Google APIs, DB, shell) or Python-native libs. |
| 6. Memory read | Before responding, the agent queries SQLite + ChromaDB for relevant context. |
| 7. Response | Agent composes final response, streams back to gateway. |
| 8. Memory write | Gateway writes session summary + any new entities/tasks to SQLite. |
| 9. Audit | Every tool call is appended to the append-only audit log. |
| 10. Dream check | If Dream conditions are met, the Dream daemon is woken in the background. |

## 3.3 LangGraph State Machine

The agent graph has five node types. All state is a Go-compatible JSON struct passed through the graph.

| Node | Type | Responsibility |
| --- | --- | --- |
| planner | LLM | Break user request into ordered sub-tasks. Output: task list. |
| router | Conditional | For each task, select the correct tool or sub-agent. |
| executor | Tool | Call the selected tool. Append result to state. |
| reflector | LLM | Check if task is complete or needs re-routing. Loop or proceed. |
| responder | LLM | Compose final user-facing reply. Trigger memory writes. |
| dream_node | Background | Runs outside the main graph; consolidates memory files asynchronously. |
| approval_gate | Human | Pause graph and send approval request. Resume on user confirmation. |

# 4. Feature Specifications

## 4.1 Google Workspace Integration

All Google integrations use OAuth2 with a service account for server-side auth. Credentials are stored in the secrets vault (section 4.12).

### 4.1.1 Gmail

- Read: list threads, search by query/label/sender, fetch full message body.

- Triage: auto-label, archive, mark-read, move to folder — via natural language rules configured in YAML.

- Draft: compose and hold replies for approval-gate before sending.

- Unsubscribe detection: parse List-Unsubscribe headers and offer one-click opt-out.

- Attachment extraction: save attachments to Google Drive or local filesystem.

Tool ID: gmail_read | gmail_search | gmail_draft | gmail_send (gated) | gmail_label

### 4.1.2 Google Calendar

- Read: upcoming events (next N days), free/busy query, recurring event series.

- Write: create, update, delete events — all write ops go through approval gate.

- Reminder injection: agent can add reminders to existing events.

- Conflict detection: before creating an event, check for overlaps and warn.

Tool ID: gcal_list | gcal_create (gated) | gcal_update (gated) | gcal_freebusy

### 4.1.3 Google Tasks

- List all task lists and tasks. Filter by status, due date.

- Create tasks with title, notes, due date, parent task list.

- Mark complete, update, delete.

- Sync completed tasks to the Task History Log (section 4.5).

Tool ID: gtasks_list | gtasks_create | gtasks_complete | gtasks_delete (gated)

### 4.1.4 Google Drive, Docs, Sheets, Contacts

- Drive: search files, upload/download, move, share — destructive ops gated.

- Docs: read full document text; create doc from agent-generated content.

- Sheets: read cell ranges as JSON; write ranges; append rows.

- Contacts: look up by name/email; used automatically when drafting emails.

Tool IDs: gdrive_search | gdrive_upload | gdocs_read | gdocs_create | gsheets_read | gsheets_write | gcontacts_lookup

## 4.2 Web & Research

### 4.2.1 Google Search

- Uses the Google Custom Search JSON API (free tier: 100 queries/day; paid beyond).

- Returns top N results with title, snippet, URL.

- Agent summarises results and cites sources in response.

Tool ID: web_search | Config: GOOGLE_CSE_ID, GOOGLE_API_KEY

### 4.2.2 Web Browsing / Fetch

- HTTP GET with Go's net/http; HTML parsed with golang.org/x/net/html.

- Readability extraction (similar to Firefox Reader Mode) for clean article text.

- JavaScript-rendered pages: optional headless Chromium via go-rod library.

Tool ID: web_fetch | web_fetch_rendered

### 4.2.3 Structured Web Scraping

- CSS selector-based scraper configured per-site in YAML.

- Cron-triggered: check price, stock, or content changes on schedule.

- Results stored in SQLite and diffed against previous run; notify on change.

Tool ID: web_scrape | Scheduler: scrape_job

### 4.2.4 RSS / News Feeds

- OPML import for feed list. Polled every 30 minutes via cron.

- New items stored in SQLite. Used in daily briefing.

- Agent can add/remove feeds on request.

Tool ID: rss_list | rss_add | rss_remove | Scheduler: rss_poll

## 4.3 Memory & Knowledge Store

Memory is the core differentiator of this system. All memory lives in two stores: SQLite (structured) and ChromaDB (vector embeddings). Every session reads from both stores before generating a response.

### 4.3.1 Task History Log

- Every completed task is written as a row in the tasks table (see Section 5).

- Fields: id, created_at, completed_at, source (telegram/web/cron), request_text, result_summary, tools_used (JSON array), token_count.

- Accessible via query: 'what did you do last week?', 'show all Gmail tasks'.

Table: tasks | Tool ID: memory_task_read

### 4.3.2 Persistent Notes Store

- Markdown files stored in ~/.surajclaw/notes/ — one file per topic/project.

- Agent reads relevant notes at session start via semantic search.

- Agent can create, update, and append to notes files on instruction.

- Notes are also indexed in ChromaDB for vector search.

Tool ID: notes_read | notes_write | notes_search

### 4.3.3 Entity Memory

- Structured store for facts about named entities: people, projects, companies, preferences.

- Schema: entity_type, name, attributes (JSON), last_updated, source_session_id.

- Automatically extracted from conversations by the reflector node.

- Example: { entity_type: 'person', name: 'Alice', attributes: { email: '...', role: 'CTO', last_contact: '2026-04-10' } }

Table: entities | Tool ID: memory_entity_get | memory_entity_upsert

### 4.3.4 Future Task Queue

- Store deferred intentions: 'remind me to review the proposal on Friday'.

- Fields: id, created_at, due_at, trigger_type (time/event/manual), intent_text, status.

- Scheduler polls this table every minute and fires due tasks into the agent.

Table: future_queue | Tool ID: queue_add | queue_list | queue_cancel

### 4.3.5 Vector / Semantic Search

- ChromaDB runs as a local service on port 8000.

- All notes, session summaries, and entity records are embedded using the Anthropic embedding model (or a local model via Ollama).

- Before every LLM call, top-K relevant chunks are retrieved and injected into context.

Tool ID: memory_semantic_search | Config: CHROMA_HOST, EMBED_MODEL

### 4.3.6 Session Summaries

- After each conversation ends (timeout = 10 min idle), the reflector node generates a 3-5 sentence summary.

- Summary is stored in SQLite sessions table and indexed in ChromaDB.

- Used by Dream consolidation to update memory files.

Table: sessions | Trigger: idle timeout goroutine

## 4.4 Dream System (Memory Consolidation)

What is the Dream System? Inspired by Claude Code's AutoDream feature (feature flag: tengu_onyx_plover), the Dream System is a background daemon that periodically rewrites the agent's memory files — pruning stale entries, merging duplicates, resolving contradictions, and enforcing size limits. Like REM sleep consolidating the brain's short-term memories into long-term storage, Dream converts raw session notes into clean, structured, searchable knowledge.

### 4.4.1 Auto-Dream Consolidation

- The Dream daemon runs as a Go goroutine inside surajclaw-gateway.

- Trigger conditions (both must be true): min 5 new sessions since last dream AND min 4 hours since last dream.

- On trigger: calls the LangGraph dream_node which reads all memory files and session summaries, then rewrites notes and entity records.

- The dream_node uses a sandboxed LLM call: read-only access to sessions + memory; write access only to notes/ and entities table.

- Enforces limits: max 500 lines per notes file; max 1000 entities; max 200 characters per entity attribute value.

- On completion: updates last_dream timestamp in system_state table.

Goroutine: dream.Worker | Config: DREAM_MIN_SESSIONS=5, DREAM_MIN_HOURS=4

### 4.4.2 Sleep-Time Compute

- After Dream consolidation, a second background pass pre-computes likely next queries.

- The agent analyses the last 20 sessions to infer recurring requests (e.g. 'daily briefing', 'check GitHub PRs').

- Pre-fetches and caches results (Google Calendar events, inbox count, top RSS items) into a redis-style in-memory cache in Go.

- When the next session starts, cached results are injected immediately, reducing tool call latency.

Cache: sync.Map in Go | TTL: 60 minutes | Goroutine: sleepcompute.Worker

### 4.4.3 Manual /dream Command

- User can type /dream in Telegram or Web Chat at any time.

- Gateway immediately wakes the Dream daemon (bypassing trigger conditions).

- Returns a summary of what was changed: 'Merged 12 note entries, pruned 3 stale entities, updated 7 facts.'

Command handler: cmd_dream in gateway/commands.go

### 4.4.4 Dream Lock / Concurrency Guard

- A Go sync.Mutex (dream.Lock) ensures only one Dream run executes at a time.

- If a manual /dream is triggered while auto-dream is running, the manual request waits and returns a 'Dream already in progress' message.

- Lock state is persisted to a lock file at ~/.surajclaw/dream.lock so crashes do not leave a stale lock.

File: ~/.surajclaw/dream.lock | Go: dream.AcquireLock() / dream.ReleaseLock()

## 4.5 Messaging & Notifications

### 4.5.1 Web Chat UI

- Served by the Go gateway at /chat.

- HTMX-powered: no JavaScript framework; updates are server-sent events (SSE).

- Features: message history, tool call trace (expandable), memory inspector sidebar, /dream trigger button.

- Auth: single-user session token (set in config; not exposed publicly without Caddy + TLS).

### 4.5.2 Email Notifications

- When a long-running cron job or background task completes, the agent sends a summary email.

- Uses Go's net/smtp with a configurable SMTP provider (Gmail SMTP recommended).

- Template-based: markdown rendered to HTML with the goldmark library.

Config: SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASS, NOTIFY_EMAIL

### 4.5.3 Push Notifications

- Ntfy.sh self-hosted (or cloud) used for push notifications to Android/iOS.

- Sent when: approval gate is triggered, long task completes, Dream cycle ends.

- Go client: simple HTTP POST to ntfy topic.

Config: NTFY_URL, NTFY_TOPIC | Dependency: ntfy (self-hosted Docker container)

## 4.6 Automation & Workflows

### 4.6.1 Cron / Scheduled Tasks

- Go's robfig/cron library manages all scheduled jobs.

- Jobs are defined in ~/.surajclaw/schedules.yaml and hot-reloaded on SIGHUP.

- Each job specifies: cron expression, task description (sent to agent as a prompt), timeout.

Example: { cron: '0 8 * * 1-5', task: 'Run daily briefing', timeout: '5m' }

### 4.6.2 Daily Briefing

- Runs at 08:00 local time Monday-Friday.

- Composes: today's calendar events, overdue Google Tasks, flagged email count, top 3 RSS headlines, weather (optional), pending future queue items.

- Delivered via Telegram message and email.

Scheduler job: daily_briefing | Uses: gcal_list, gtasks_list, gmail_search, rss_list

### 4.6.3 Event Triggers

- Webhook receiver for Gmail push notifications (Google Pub/Sub).

- On new email from a VIP contact: immediately notify via push + optionally draft reply.

- On calendar event 30 minutes away: send Telegram reminder.

- Triggers configured in triggers.yaml with condition (sender, subject regex, calendar keyword) and action.

### 4.6.4 Human-in-the-Loop Approval

- All tool calls tagged destructive=true or send=true are intercepted by the approval_gate node.

- Agent sends a Telegram message: 'About to send email to Alice. Confirm? [Yes] [No] [Edit]'.

- Graph is paused; goroutine waits on a channel for up to 10 minutes.

- Timeout = auto-cancel with notification.

Node: approval_gate | Channel: approval.PendingMap (sync.Map) | Timeout: 10min

## 4.7 File & System Access

### 4.7.1 Local Filesystem

- Agent can read/write files within a whitelisted root directory (WORKSPACE_DIR, default: ~/surajclaw-workspace/).

- Path traversal prevention: all paths are validated against the whitelist before execution.

- Destructive ops (delete, overwrite) go through approval gate.

Tool ID: fs_read | fs_write | fs_list | fs_delete (gated)

### 4.7.2 SQLite Knowledge DB

- Single SQLite file at ~/.surajclaw/memory.db.

- WAL mode enabled for concurrent readers.

- Tables: tasks, sessions, entities, future_queue, audit_log, system_state, rss_feeds, rss_items.

- Schema migrations managed by golang-migrate.

- Daily backup: SQLite .backup command copies to ~/backups/memory_YYYYMMDD.db.

Driver: modernc.org/sqlite (pure Go, no CGO) | Migrations: golang-migrate/migrate

### 4.7.3 Export / Report Generation

- Agent can generate weekly summaries as Markdown or PDF.

- Markdown rendered to HTML with goldmark; HTML to PDF with go-wkhtmltopdf or Chromium headless.

- Reports stored in WORKSPACE_DIR/reports/ and linked in Telegram message.

Tool ID: export_markdown | export_pdf | Scheduler: weekly_report (Sundays 18:00)

## 4.8 Multi-Agent & Orchestration

### 4.8.1 Sub-Agent Spawning

- Orchestrator agent (main session) can spawn specialised sub-agents in parallel via LangGraph.

- Sub-agent types: researcher (web + RSS), scheduler (calendar + tasks), drafter (Gmail + Docs), analyst (Sheets + Drive).

- Each sub-agent runs as a separate LangGraph graph instance in a Python thread pool.

- Results are returned to the orchestrator via a shared state queue.

Config: MAX_SUBAGENTS=4 | LangGraph: subgraph pattern

### 4.8.2 LangGraph Orchestration

- Main graph: planner → router → executor → reflector → responder.

- Sub-graphs: each specialised agent is a separate StateGraph with its own tool set.

- State is typed Python dataclass serialised to JSON for gRPC transport.

- Checkpointing: LangGraph's SqliteSaver used for graph state persistence (crash recovery).

LangGraph: langgraph >= 0.2 | Checkpointer: SqliteSaver pointing to memory.db

### 4.8.3 Self-Improving Agent

- The agent can write new tool definitions (YAML + Python stub) when asked.

- New tools are placed in ~/.surajclaw/tools/custom/ and hot-loaded on next session.

- New tool definitions go through a validation step: syntax check + sandbox test run.

- History of custom tools stored in SQLite custom_tools table.

Tool ID: tool_create | tool_list | tool_disable | Validator: tool_validator.py

## 4.9 Developer & System Tools

### 4.9.1 GitHub Integration

- Uses the GitHub REST API via go-github library.

- Operations: list open PRs, create issue, comment on PR, check CI status, merge PR (gated).

- Webhook receiver for PR events: notify on review requested, CI failure.

Tool ID: github_prs | github_issue_create | github_ci_status | github_merge (gated)

### 4.9.2 Shell Execution

- Whitelisted shell commands only — configured in shell_allowlist.yaml.

- Runs in a sandboxed working directory with no network access by default.

- Timeout: 30 seconds. Output capped at 50KB.

- All shell executions are logged to audit_log before execution.

Tool ID: shell_exec | Config: SHELL_ALLOWLIST_PATH | Timeout: 30s

### 4.9.3 API Key / Secrets Manager

- All secrets stored in a Go-native vault backed by an age-encrypted file.

- Keys injected into tool calls at runtime via context — never logged or stored in plaintext.

- Agent can list key names (but not values) and indicate missing keys.

Vault: ~/.surajclaw/secrets.age | Library: filippo.io/age

### 4.9.4 Audit Log

- Append-only SQLite table: audit_log.

- Every tool call writes: id, timestamp, session_id, tool_id, input_hash (SHA256 of sanitised input), output_summary, duration_ms, approved_by.

- Cannot be deleted via agent — only via manual database access.

- Weekly audit report exported to WORKSPACE_DIR/reports/audit_YYYYWW.md.

Table: audit_log | Constraint: no DELETE permission granted to agent DB user

# 5. Data Models

## 5.1 SQLite Schema

### tasks

CREATE TABLE tasks (

id          TEXT PRIMARY KEY,  -- UUID

created_at  DATETIME NOT NULL,

completed_at DATETIME,

source      TEXT NOT NULL,     -- telegram|web|cron|trigger

request     TEXT NOT NULL,     -- original user text

result      TEXT,              -- summary of outcome

tools_used  TEXT,              -- JSON array of tool_ids

tokens      INTEGER,

status      TEXT DEFAULT 'pending' -- pending|running|done|failed

);

### entities

CREATE TABLE entities (

id           TEXT PRIMARY KEY,

entity_type  TEXT NOT NULL,    -- person|project|company|preference

name         TEXT NOT NULL,

attributes   TEXT,             -- JSON

last_updated DATETIME NOT NULL,

source_session TEXT,

UNIQUE(entity_type, name)

);

### future_queue

CREATE TABLE future_queue (

id           TEXT PRIMARY KEY,

created_at   DATETIME NOT NULL,

due_at       DATETIME,

trigger_type TEXT NOT NULL,    -- time|event|manual

intent       TEXT NOT NULL,

status       TEXT DEFAULT 'pending' -- pending|fired|cancelled

);

### audit_log

CREATE TABLE audit_log (

id           INTEGER PRIMARY KEY AUTOINCREMENT,

timestamp    DATETIME NOT NULL DEFAULT CURRENT_TIMESTAMP,

session_id   TEXT NOT NULL,

tool_id      TEXT NOT NULL,

input_hash   TEXT,             -- SHA256 of sanitised input

output_sum   TEXT,             -- first 200 chars of output

duration_ms  INTEGER,

approved_by  TEXT,             -- 'auto'|'human:<tg_user_id>'

was_gated    BOOLEAN DEFAULT 0

);

### system_state

CREATE TABLE system_state (

key   TEXT PRIMARY KEY,

value TEXT NOT NULL

);

-- Rows: last_dream_at, last_dream_session_count, dream_lock, version

# 6. Internal API Contracts

## 6.1 gRPC: Gateway ↔ Agent

service AgentService {

rpc Chat(ChatRequest) returns (stream ChatChunk);

rpc RunTool(ToolRequest) returns (ToolResponse);

rpc Dream(DreamRequest) returns (DreamResponse);

rpc GetState(StateRequest) returns (StateResponse);

}

message ChatRequest {

string session_id   = 1;

string message      = 2;

string source       = 3;  // telegram|web|cron

repeated MemoryChunk context = 4;

}

message ChatChunk {

string text         = 1;

bool   is_final     = 2;

repeated ToolCall tool_calls = 3;

ApprovalRequest approval = 4;  // set if gated

}

## 6.2 REST: Web Chat API

| Endpoint | Description |
| --- | --- |
| POST /api/chat | Send message. Returns SSE stream of ChatChunk. |
| GET /api/sessions | List recent sessions with summary. |
| GET /api/memory/entities | List all entities. Supports ?search= query param. |
| GET /api/memory/tasks?limit=50 | List task history. |
| POST /api/dream | Trigger manual Dream consolidation. |
| POST /api/approve/:id | Confirm or reject a pending approval gate. |
| GET /api/audit?from=&to= | Query audit log by date range. |
| GET /api/health | Liveness + readiness probe. |

# 7. Repository Structure

surajclaw/

├── cmd/

│   ├── gateway/         # Go: main entry point

│   └── migrate/         # Go: DB migration runner

├── internal/

│   ├── agent/           # gRPC client to Python agent

│   ├── approval/        # Approval gate logic

│   ├── audit/           # Audit log writer

│   ├── auth/            # OAuth2 + session auth

│   ├── dream/           # Dream daemon goroutine

│   ├── google/          # All Google API clients

│   │   ├── gmail/

│   │   ├── calendar/

│   │   ├── tasks/

│   │   ├── drive/

│   │   └── contacts/

│   ├── memory/          # SQLite + ChromaDB access

│   ├── notify/          # Email + ntfy push

│   ├── scheduler/       # Cron job runner

│   ├── secrets/         # age-encrypted vault

│   ├── telegram/        # Telegram webhook handler

│   └── webchat/         # HTMX web UI handlers

├── agent/               # Python: LangGraph agent

│   ├── graph.py         # Main StateGraph definition

│   ├── nodes/           # planner, router, executor, reflector...

│   ├── tools/           # Tool definitions (Go gRPC stubs + native)

│   │   ├── google/

│   │   ├── web/

│   │   ├── memory/

│   │   └── custom/      # Self-generated tools

│   ├── dream.py         # Dream consolidation logic

│   └── server.py        # gRPC server entry point

├── migrations/          # SQL migration files

├── web/                 # HTMX templates + static assets

├── config/

│   ├── schedules.yaml

│   ├── triggers.yaml

│   └── shell_allowlist.yaml

├── scripts/             # Setup and utility scripts

├── Makefile

├── docker-compose.yml   # ChromaDB + ntfy

└── go.mod

# 8. Implementation Plan

The project is divided into five phases. Each phase delivers a working, testable slice of functionality. Total estimated effort assumes one developer working part-time (evenings/weekends) with AI-assisted coding.

## Phase 1 — Foundation  (Weeks 1–2)

Goal Ubuntu server running, Go gateway accepting Telegram messages, basic LangGraph agent responding, SQLite schema created, audit log working.

| # | Task | Component | Est. |
| --- | --- | --- | --- |
| 1.1 | Provision Ubuntu 22.04 server. Install Go 1.22, Python 3.12, Node, SQLite, Docker. | Infra | 2h |
| 1.2 | Scaffold Go module: cmd/gateway, go.mod, Makefile, basic Gin router. | Gateway | 2h |
| 1.3 | Set up Telegram bot (BotFather). Implement webhook receiver in Go. | Telegram | 3h |
| 1.4 | Set up Python venv. Install langgraph, anthropic, grpcio. Scaffold agent/server.py. | Agent | 2h |
| 1.5 | Implement gRPC service (proto file, Go client, Python server). Wire Telegram → gRPC → agent → response. | gRPC | 4h |
| 1.6 | Create SQLite schema (all tables). Implement golang-migrate. Write first migration. | DB | 3h |
| 1.7 | Implement audit log writer. Every gRPC call writes to audit_log. | Audit | 2h |
| 1.8 | Build basic LangGraph graph: planner → executor → responder (no tools yet). | Agent | 3h |
| 1.9 | Implement secrets vault (age). Load all config from vault at startup. | Secrets | 2h |
| 1.10 | Write Makefile targets: build, run, migrate, test. Create systemd service files. | Infra | 2h |

## Phase 2 — Google Workspace + Web  (Weeks 3–5)

Goal All Google integrations working. Web search and browsing working. Daily briefing running on schedule. Approval gate live.

| # | Task | Component | Est. |
| --- | --- | --- | --- |
| 2.1 | Google OAuth2 flow (service account). Implement Gmail client: read, search, draft, label. | Gmail | 6h |
| 2.2 | Implement Google Calendar client: list, create, freebusy, conflict detection. | Calendar | 4h |
| 2.3 | Implement Google Tasks client: list, create, complete. | Tasks | 3h |
| 2.4 | Implement Google Drive, Docs, Sheets, Contacts clients. | Google | 5h |
| 2.5 | Register all Google tools in LangGraph tool registry. Write tool stubs that call Go gRPC. | Agent | 4h |
| 2.6 | Implement web_search tool (Google Custom Search API). | Web | 2h |
| 2.7 | Implement web_fetch tool (Go net/http + HTML parser). Add go-rod for JS rendering. | Web | 4h |
| 2.8 | Implement approval_gate node. Telegram inline keyboard for Yes/No/Edit. | Approval | 4h |
| 2.9 | Set up robfig/cron scheduler. Implement daily_briefing job. | Scheduler | 4h |
| 2.10 | Implement email notifications (net/smtp + goldmark HTML renderer). | Notify | 3h |
| 2.11 | Implement ntfy push notifications. | Notify | 2h |
| 2.12 | Integration tests: full flow from Telegram → agent → Google → response. | Testing | 4h |

## Phase 3 — Memory System  (Weeks 6–8)

Goal Full memory stack live: task history, notes, entity memory, future queue, semantic search with ChromaDB.

| # | Task | Component | Est. |
| --- | --- | --- | --- |
| 3.1 | Deploy ChromaDB as Docker container. Write Go client for HTTP API. | ChromaDB | 3h |
| 3.2 | Implement notes store: markdown files + ChromaDB indexing on write. | Memory | 4h |
| 3.3 | Implement entity memory: upsert from reflector, semantic search retrieval. | Memory | 4h |
| 3.4 | Implement future_queue: SQLite CRUD + scheduler polling loop. | Memory | 3h |
| 3.5 | Implement session summaries: idle timeout goroutine + summary LLM call. | Memory | 3h |
| 3.6 | Implement memory_semantic_search tool: pre-session context injection. | Agent | 4h |
| 3.7 | Implement memory_task_read tool: query task history by date/source/keyword. | Agent | 2h |
| 3.8 | Wire memory context into all LangGraph nodes: read-before-respond. | Agent | 3h |
| 3.9 | Implement RSS poller: OPML import, 30-min cron, diff detection, notify. | RSS | 4h |
| 3.10 | Implement structured web scraper: YAML config, cron trigger, diff alert. | Scraper | 4h |
| 3.11 | SQLite backup job: daily .backup to ~/backups/. | DB | 1h |
| 3.12 | Memory inspection tests: verify entity extraction, note updates, search recall. | Testing | 4h |

## Phase 4 — Dream System + Web Chat  (Weeks 9–11)

Goal Dream daemon running, AutoDream triggering automatically, manual /dream command working, Web Chat UI live, export/report generation working.

| # | Task | Component | Est. |
| --- | --- | --- | --- |
| 4.1 | Implement Dream daemon goroutine: trigger conditions, lock file, wake channel. | Dream | 5h |
| 4.2 | Implement dream_node in LangGraph: sandboxed read-only session access, memory rewrite logic. | Dream | 6h |
| 4.3 | Enforce Dream limits: 500 lines/notes file, 1000 entities, attribute truncation. | Dream | 2h |
| 4.4 | Implement sync.Mutex dream lock + persistence to dream.lock file. | Dream | 2h |
| 4.5 | Implement sleep-time compute worker: query pattern analysis, pre-fetch cache. | Dream | 4h |
| 4.6 | Implement /dream command handler. Return change summary to user. | Dream | 2h |
| 4.7 | Build Web Chat UI: HTMX templates, SSE streaming, tool trace panel. | WebChat | 8h |
| 4.8 | Implement memory inspector sidebar in Web Chat (entities, notes, queue). | WebChat | 4h |
| 4.9 | Implement export_markdown and export_pdf tools. | Export | 3h |
| 4.10 | Implement weekly_report scheduled job (Sundays 18:00). | Scheduler | 2h |
| 4.11 | Dream regression tests: verify consolidation quality, lock behaviour. | Testing | 4h |
| 4.12 | Web Chat UI tests: message flow, approval gate, /dream trigger. | Testing | 3h |

## Phase 5 — Advanced Features + Hardening  (Weeks 12–14)

Goal Sub-agent spawning, self-improving tools, GitHub integration, shell execution, event triggers, full security hardening, and production deployment.

| # | Task | Component | Est. |
| --- | --- | --- | --- |
| 5.1 | Implement sub-agent spawning: LangGraph subgraph pattern, thread pool, result queue. | Agents | 6h |
| 5.2 | Implement self-improving agent: tool_create, tool_validator, hot-load. | Agents | 5h |
| 5.3 | Implement GitHub integration: go-github client, PR/issue/CI tools, webhook receiver. | GitHub | 5h |
| 5.4 | Implement shell_exec: whitelist validator, sandbox dir, timeout, audit pre-log. | Shell | 3h |
| 5.5 | Implement event triggers: Gmail Pub/Sub webhook, calendar reminder trigger, triggers.yaml. | Triggers | 5h |
| 5.6 | Security hardening: path traversal prevention, rate limiting, input sanitisation, SSRF prevention. | Security | 5h |
| 5.7 | Set up Caddy reverse proxy with TLS for Web Chat and webhook endpoints. | Infra | 2h |
| 5.8 | Set up systemd services for gateway and agent. Log rotation with journald. | Infra | 2h |
| 5.9 | Prometheus metrics endpoint: tool call counts, latency, dream cycles, token usage. | Observability | 3h |
| 5.10 | End-to-end tests: full 7-day workflow simulation. | Testing | 5h |
| 5.11 | Security audit: review all gated tools, verify approval gate cannot be bypassed. | Security | 3h |
| 5.12 | Write runbook: deployment, upgrade, backup restore, secret rotation. | Docs | 3h |

# 9. Dependencies & Third-Party Libraries

## 9.1 Go Dependencies

| Package | Purpose |
| --- | --- |
| github.com/gin-gonic/gin | HTTP router + middleware |
| google.golang.org/grpc | gRPC client/server |
| github.com/google/uuid | UUID generation |
| modernc.org/sqlite | Pure-Go SQLite driver (no CGO) |
| github.com/golang-migrate/migrate/v4 | DB schema migrations |
| github.com/robfig/cron/v3 | Cron scheduler |
| google.golang.org/api | Google Workspace API clients |
| golang.org/x/oauth2 | OAuth2 flows |
| github.com/go-rod/rod | Headless Chrome for JS-rendered pages |
| github.com/yuin/goldmark | Markdown to HTML renderer |
| filippo.io/age | Secret encryption/decryption |
| github.com/google/go-github/v60 | GitHub REST API client |
| golang.org/x/net/html | HTML parsing for web fetch |

## 9.2 Python Dependencies

| Package | Purpose |
| --- | --- |
| langgraph >= 0.2 | Agent state graph orchestration |
| anthropic | Claude API client (LLM calls) |
| grpcio + grpcio-tools | gRPC server implementation |
| chromadb-client | Vector store client |
| feedparser | RSS feed parsing |
| google-auth + google-api-python-client | Google API auth (Python side) |
| pydantic | Tool input/output validation |

## 9.3 System Services (Docker Compose)

| Service | Purpose |
| --- | --- |
| chromadb/chroma:latest | Vector embedding store |
| binwiederhier/ntfy | Push notification server |
| caddy:latest | TLS reverse proxy (optional) |

# 10. Security Considerations

Critical Warning This agent has access to your email, calendar, file system, and shell. Every dangerous capability is protected by the approval gate, the secrets vault, and the shell whitelist. Never expose the gateway port publicly without TLS and authentication. Never disable the approval gate for destructive operations.

## 10.1 Defence Layers

| Threat | Attack Vector | Mitigation | Code Location |
| --- | --- | --- | --- |
| Prompt injection | Malicious content in email/web page | Sandboxed context; LLM told to ignore instructions in fetched content | executor node system prompt |
| SSRF | Agent fetching internal network URLs | Deny list for RFC1918 ranges in web_fetch | internal/web/fetch.go |
| Path traversal | Agent reading ../../../etc/passwd | All paths validated against WORKSPACE_DIR whitelist | internal/fs/validate.go |
| Credential leak | Secrets logged or sent to LLM | Input hash (not plaintext) in audit log; secrets never in prompts | internal/audit/writer.go |
| Runaway actions | Agent deleting inbox or files | Approval gate on all destructive=true tools | internal/approval/gate.go |
| WebSocket hijack | External party sending commands | Single-user session token; CORS locked to localhost | internal/auth/session.go |
| Dream poisoning | Malicious memory entry survives consolidation | Dream node runs with read-only context; writes are diff-reviewed | agent/dream.py |

# 11. Observability & Metrics

| Metric | Type | Description |
| --- | --- | --- |
| agent_requests_total | Counter | Total agent requests by source (telegram/web/cron) |
| tool_calls_total | Counter | Tool calls by tool_id and status (success/error) |
| tool_latency_seconds | Histogram | Tool execution latency |
| dream_cycles_total | Counter | Dream consolidation runs (auto vs manual) |
| dream_duration_seconds | Histogram | Duration of each Dream cycle |
| memory_entities_total | Gauge | Current entity count in memory |
| memory_notes_lines_total | Gauge | Total lines across all notes files |
| approval_gate_pending | Gauge | Currently pending approval requests |
| token_usage_total | Counter | LLM tokens used by model and node |
| sleep_cache_hits_total | Counter | Pre-fetched cache hits from sleep-time compute |

Metrics are exposed at /metrics in Prometheus format. Use Grafana (optional Docker container) for dashboards.

# 12. Timeline & Effort Summary

| Phase | Scope / Key Deliverable |
| --- | --- |
| Phase 1 (Weeks 1–2) | Foundation: Go gateway, Telegram bot, gRPC bridge, LangGraph skeleton, SQLite schema, audit log. ~25h |
| Phase 2 (Weeks 3–5) | Google Workspace + web tools, daily briefing, approval gate, notifications. ~45h |
| Phase 3 (Weeks 6–8) | Full memory stack: notes, entities, future queue, ChromaDB semantic search, RSS. ~39h |
| Phase 4 (Weeks 9–11) | Dream system (auto + manual), Web Chat UI, export/reports. ~45h |
| Phase 5 (Weeks 12–14) | Sub-agents, self-improvement, GitHub, shell, event triggers, hardening. ~53h |
| Total | ~207 hours across 14 weeks (part-time). With AI-assisted coding, expect ~140–160 effective hours. |

Recommended First Step Start with Phase 1.4–1.6: get a Telegram message flowing through gRPC to LangGraph and back. That single working loop validates the entire architecture before you invest in integrations. Everything else is additive.

# Appendix A: Environment Variables Reference

| Variable | Description |
| --- | --- |
| ANTHROPIC_API_KEY | Anthropic API key for LLM calls |
| GOOGLE_SERVICE_ACCOUNT_JSON | Path to Google service account key file |
| GOOGLE_CSE_ID | Google Custom Search Engine ID |
| GOOGLE_API_KEY | Google API key (for Custom Search) |
| TELEGRAM_BOT_TOKEN | Telegram bot token from BotFather |
| TELEGRAM_WEBHOOK_SECRET | HMAC secret for webhook validation |
| TELEGRAM_OWNER_ID | Your Telegram user ID (owner-only commands) |
| SMTP_HOST / SMTP_PORT / SMTP_USER / SMTP_PASS | Email notification SMTP config |
| NOTIFY_EMAIL | Destination email for agent notifications |
| NTFY_URL / NTFY_TOPIC | Ntfy push notification endpoint + topic |
| CHROMA_HOST | ChromaDB host (default: localhost:8000) |
| EMBED_MODEL | Embedding model name (default: claude or local Ollama model) |
| WORKSPACE_DIR | Agent's whitelisted file system root |
| SHELL_ALLOWLIST_PATH | Path to shell_allowlist.yaml |
| GITHUB_TOKEN | GitHub personal access token |
| DREAM_MIN_SESSIONS | Minimum new sessions to trigger auto-dream (default: 5) |
| DREAM_MIN_HOURS | Minimum hours since last dream to trigger auto-dream (default: 4) |
| MAX_SUBAGENTS | Maximum parallel sub-agents (default: 4) |
| DB_PATH | SQLite database path (default: ~/.surajclaw/memory.db) |
| LOG_LEVEL | Log level: debug¦info¦warn¦error |

— End of Document —